Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 June 2026 |
| --- | --- |
| Team ID | Pulkit Khera |
| Project Name | OnlineComplaintRegistration |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Pulkit Khera |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a visual confirmation message once my account is created in the database. | 1 | High | Pulkit Khera |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application securely by entering my email & password. | 2 | High | Pulkit Khera |
| Sprint-2 | Dashboard | USN-4 | As a user, I can view a personalized dashboard displaying my past and current complaints. | 3 | High | Pulkit Khera |
| Sprint-2 | Complaint Submission | USN-5 | As a user, I can submit a new complaint by filling out a form with a title, description, and category. | 3 | High | Pulkit Khera |
| Sprint-3 | Automated Routing | USN-6 | As an admin, the system automatically routes incoming complaints to my department's view based on the category selected. | 4 | Medium | Pulkit Khera |
| Sprint-3 | Status Tracking | USN-7 | As a user, I can see a status badge (Pending, In Progress, Resolved) next to my ticket. | 2 | Medium | Pulkit Khera |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts